## Slide 1: Module 6
6.1 Closing the Project
6.2 Project Leadership and Ethics

## Slide 2: Project Termination
All projects end
  The objectives have been completed
  It no longer makes sense to finish
Some teams move on to other projects
Other times, members go their own way
The client may be happy, mad, or anywhere in between

## Slide 3: The Varieties of Project Termination
Termination by extinction
Termination by addition
Termination by integration
Termination by starvation

## Slide 4: Termination by Extinction
Extinction occurs in any scenario where the project goes away
  Successful
  Unsuccessful
  Changes in environment
  Take too long
  Murder
When work on a project stops, some organizational work continues

## Slide 5: Termination by Addition
Applies to an in-house project
When the project is successful, it is institutionalized
While the project goes away, project personnel and assets are transferred to the new business

## Slide 6: Termination by Integration
The most common way to terminate a project
The project comes into the business
  It is absorbed into the existing structure
That structure absorbs the assets of the project

## Slide 7: Aspects of the Transition from Project to Integrated Operation
Personnel
Manufacturing
Accounting/finance
Engineering
Information systems
Marketing
Purchasing
Risk management

## Slide 8: Termination by Starvation
Termination by starvation involves greatly reducing the budget of a project
Used when it is politically dangerous to cancel a project
Bad manners to enquire the status of the project

## Slide 9: When to Terminate a Project
Projects take on a life of their own
It may be easy to terminate a project that is finished
But it can be very difficult to terminate a project prior to its completion

## Slide 10: Critical Success Factors
Project mission
Top-management support
Project schedule/plan
Client consolation
Personnel
Technical tasks
Client acceptance
Monitoring and feedback
Communication
Trouble-shooting

## Slide 11: Fundamental Reasons Why Some Projects Fail
A project organization is not required
Insufficient support from senior management
Naming the wrong person as project manager
Poor planning

## Slide 12: Non-Technical Reasons for Termination
Political
Cross-cultural
Senescence

## Slide 13: The Termination Process
Must first decide to terminate
If the decision is to terminate the project, the decision must be carried out

## Slide 14: The Decision Process
Sunk costs are not relevant to the decision about terminating a project
Primary concern for project continuance or termination is whether or not the organization is willing to invest the estimated time and cost required to complete the project

## Slide 15: The Implementation Process
Termination can be orderly or a “hatchet job”
Planning for implementing an orderly shut down yields better results
Who leads the shut down project?
A special termination manager may be used

## Slide 16: Things to Do
Ensure tasks are completed
Notify the client
Finish the paperwork
Send out final invoices to the client
Redistribute resources
Clear with legal counsel
Determine what records to keep
Assign support
Close the project books

## Slide 17: The Final Report—A Project History
Project performance
Administrative performance
Organizational structure
Project and administrative teams
Techniques of project management