## Slide 10
Advantages

## Slide 11
Disadvantages

## Slide 12: Projectized organization:

## Slide 15
Advantages

## Slide 16
Disadvantages

## Slide 19: Weak matrix organizations:
similar to functional organization
project manager: functions as expeditor or coordinator
project expeditor: works as staff assistant and communications coordinator but does not make or enforce decisions
project coordinator: makes some decisions, has some authority, and reports to a higher-level manager

## Slide 21: Strong matrix organizations:
similar to project organization
have full-time project managers with considerable authority
full-time project administrative staff

## Slide 23: Balanced matrix organization:
recognizes the need for a project manager
neither provides the project manager with full authority over the project nor over project funding

## Slide 27
Advantages

## Slide 28
Disadvantages

## Slide 30
Virtual Projects
Virtual projects are those in which work on the project team crosses time, space, organizational, or cultural boundaries.
Thus, a virtual team may work in different time zones, be geographically dispersed, work in different organizations, or work in different cultures.
In all cases, the rise of virtual projects has been facilitated by the use of the Internet and other communication technologies.
Some rules for success when organizations find they must use geographically dispersed virtual teams for some of their projects